CIS 3353: Computer Systems Security

Group Project Implementation Plan

Secure Coffee Shop with SIEM Monitoring and Firewall Defense

University of the Incarnate Word  |  Spring 2026

Based on CompTIA Security+ Guide to Network Security Fundamentals by Mark Ciampa | 8th Edition | SY0-701

# 1. Mission Statement & Project Overview

A small coffee shop (Jokopi) runs a customer-facing React web application for online orders and menu browsing. The shop is vulnerable to web application attacks (SQL injection, XSS, brute-force login) and network-level threats (port scanning, denial-of-service attempts). We will replicate this environment using Docker containers, demonstrate how these attacks impact the unprotected application, and then defend it by deploying Wazuh as a SIEM for real-time monitoring and alerting, and pfSense as a network firewall to enforce traffic filtering and automated defense actions triggered by Wazuh intelligence.

We will verify effectiveness by confirming that attacks are detected within 60 seconds, alerts are generated in the Wazuh dashboard, and pfSense blocks malicious traffic based on Wazuh-triggered rules.

## Project Scope

- Architecture: Fully containerized using Docker and Docker Compose

- Isolation: Each service runs in its own container on a shared Docker network

- Methodology: Build, Attack, Defend as required by the course

- Module Coverage: Integration of 4 course modules (Modules 2, 5, 8, 9)

- Project Management: Agile via GitHub Projects with 2-week sprints

# 2. Course Module Mapping (SY0-701)

This project integrates four modules from the CompTIA Security+ curriculum, exceeding the minimum requirement of three.

| Module | Title | SY0-701 Domain | Project Connection |
| --- | --- | --- | --- |
| Mod 2 | Pervasive Attack Surfaces and Controls | Threats, Vulns & Mitigations (2.0) | The coffee shop app exposes multiple attack surfaces. We identify and document these before and after hardening. |
| Mod 5 | Endpoint Vulnerabilities, Attacks, and Defenses | Threats, Vulns & Mitigations (2.0) | Demonstrate web app vulnerabilities (XSS, SQLi, brute-force) against the Jokopi app. |
| Mod 8 | Infrastructure Threats and Security Monitoring | Security Operations (4.0) | Deploy Wazuh SIEM with agents. Create custom detection rules. Build monitoring dashboards. |
| Mod 9 | Infrastructure Security | Security Architecture (3.0) | Configure pfSense with zone-based policies. Implement network segmentation and automated blocking. |

# 3. System Architecture

The entire lab environment runs on Docker containers connected via a custom bridge network. This approach ensures portability, reproducibility, and isolation without requiring VirtualBox or VMware.

## Container Overview

| Container | Role | IP Address | Image Base |
| --- | --- | --- | --- |
| pfSense | Firewall / Gateway | 10.10.0.1 | Custom pfSense Docker |
| Wazuh Manager | SIEM / Log Aggregator | 10.10.0.10 | wazuh/wazuh-manager |
| Wazuh Dashboard | Web UI for Wazuh | 10.10.0.11 | wazuh/wazuh-dashboard |
| Wazuh Indexer | Log Storage (OpenSearch) | 10.10.0.12 | wazuh/wazuh-indexer |
| Jokopi Coffee App | Vulnerable Web App | 10.10.0.20 | Node.js + React (custom) |
| Kali Linux | Attacker Machine | 10.10.0.100 | kalilinux/kali-rolling |

# 4. Docker Container Specifications

## 4.1 Jokopi Coffee Shop Application

The coffee shop application is cloned from the jokopi-react GitHub repository. It will be containerized using a multi-stage Dockerfile: the first stage builds the React frontend, and the second stage serves it via Nginx. A Wazuh agent will be installed for endpoint monitoring.

- Base Image: node:18-alpine (build) + nginx:alpine (serve)

- Exposed Ports: 80 (HTTP), 443 (HTTPS optional)

- Wazuh Agent: Installed via Dockerfile to report to Wazuh Manager

- Intentional Vulnerabilities: Default credentials, verbose errors, no rate limiting, no input sanitization

## 4.2 Wazuh SIEM Stack (3 containers)

Wazuh provides official Docker deployment with three containers: Manager (receives/processes alerts), Indexer (OpenSearch-based log storage), and Dashboard (web UI). We use the official wazuh-docker repository.

- Wazuh Manager (10.10.0.10): Receives agent data, processes rules, triggers active responses

- Wazuh Indexer (10.10.0.12): Stores and indexes all security events

- Wazuh Dashboard (10.10.0.11): Web UI on port 5601 for visualization

- Custom Rules: Failed SSH logins, web attack patterns, port scan detection, brute-force thresholds

## 4.3 pfSense Firewall

pfSense runs as a Docker container acting as the network gateway. Community Docker images exist, with OPNsense or iptables as fallback. Key: firewall rule management and Wazuh active response integration.

- IP Address: 10.10.0.1 (gateway for all containers)

- Interfaces: WAN (host bridge) and LAN (coffeeshop-net)

- Key Features: Stateful packet filtering, NAT, port forwarding, logging

- Wazuh Integration: Active response scripts push blocking rules via API or SSH

## 4.4 Kali Linux Attacker

A Kali Linux container serves as the adversary machine for the Attack phase.

- Base Image: kalilinux/kali-rolling

- Pre-installed Tools: nmap, nikto, sqlmap, hydra, hping3, curl, netcat

- Custom Scripts: Automated attack scripts for repeatable demonstrations

# 5. Network Architecture & Configuration

## Docker Network Configuration

All containers connect to a single custom Docker bridge network for DNS resolution and static IP assignment.

| Parameter | Value |
| --- | --- |
| Network Name | coffeeshop-net |
| Driver | bridge |
| Subnet | 10.10.0.0/24 |
| Gateway | 10.10.0.1 (pfSense) |
| DNS | Internal Docker DNS + pfSense |

## Firewall Zone Policy

| Source | Destination | Policy | Justification |
| --- | --- | --- | --- |
| Internet (WAN) | Jokopi App | Allow HTTP/HTTPS only | Public web access to coffee shop |
| Internet (WAN) | Wazuh Dashboard | Deny | SIEM dashboard is internal only |
| Kali (Attacker) | Jokopi App | Allow (pre-defense) | Needed to demonstrate attacks |
| Kali (Attacker) | Jokopi App | Block (post-defense) | Auto-block via Wazuh active response |
| Jokopi App | Wazuh Manager | Allow 1514/1515 | Agent communication to SIEM |
| Any | pfSense Admin | Allow from LAN only | Management interface protection |

# 6. Threat Demonstration Plan (Attack Phase)

The attack phase demonstrates real threats against the undefended coffee shop environment. All attacks will be documented with screenshots, commands used, and results observed.

## 6.1 Web Application Attacks

| Attack | Tool | Target | Expected Result |
| --- | --- | --- | --- |
| SQL Injection | sqlmap | Jokopi login/search forms | Extract database contents, bypass auth |
| Cross-Site Scripting | Manual + Burp Suite | Input fields, comments | Execute arbitrary JS in victim browser |
| Brute-Force Login | hydra | Jokopi login endpoint | Crack weak credentials via password list |
| Directory Traversal | nikto / manual | Web server paths | Access unauthorized files/configs |

## 6.2 Network-Level Attacks

| Attack | Tool | Target | Expected Result |
| --- | --- | --- | --- |
| Port Scanning | nmap | Entire 10.10.0.0/24 | Discover open ports and services |
| SYN Flood (DoS) | hping3 | Jokopi App (port 80) | Degrade or deny service |
| ARP Spoofing | arpspoof / ettercap | coffeeshop-net | Intercept traffic (MITM) |
| Service Enumeration | nmap scripts | All exposed services | Identify versions and known vulns |

# 7. Defense & Verification Plan

## 7.1 Wazuh SIEM Configuration

- Agent Deployment: Install Wazuh agent on Jokopi container to monitor file integrity, log events, and system calls

- Custom Detection Rules: Rules for failed login thresholds (5 failures/60s), SQLi patterns, nmap signatures, XSS payloads

- Active Response: Auto IP blocking when thresholds reached; Wazuh triggers pfSense rule insertion

- Dashboard Visualization: Attack timelines, alert severity distribution, top source IPs, attack category breakdown

## 7.2 pfSense Firewall Hardening

- Default Deny Policy: Block all traffic by default, explicitly allow only required flows

- Rate Limiting: Limit connections per source IP to mitigate DoS

- Port Restriction: Only expose ports 80/443 to WAN

- Logging: Comprehensive logging on all rules for Wazuh ingestion

- Wazuh Integration: API/SSH-based dynamic rule insertion from active response

## 7.3 Verification Matrix

| Defense Control | Verification Method | Success Criteria |
| --- | --- | --- |
| Wazuh detects SQLi | Run sqlmap against Jokopi | Alert generated within 60 seconds |
| Wazuh detects brute-force | Run hydra against login | Alert after 5 failed attempts |
| Wazuh detects port scan | Run nmap from Kali | Alert identifies scan type and source |
| pfSense blocks attacker | Wazuh active response triggers | Kali IP blocked, requests denied |
| pfSense rate limiting | Run hping3 SYN flood | Rate drops, service stays available |
| Dashboard visibility | Review Wazuh dashboard | All attacks visible and categorized |

# 8. Additional Cybersecurity Elements

Beyond the core architecture, the following additional security elements strengthen the project.

## 8.1 File Integrity Monitoring (FIM)

Wazuh FIM will monitor critical files on the Jokopi container (web root, config files, /etc/passwd). Unauthorized modifications trigger immediate alerts, demonstrating change detection from Module 8.

## 8.2 Log Correlation and SIEM Dashboards

Custom Wazuh decoders and rules will correlate events across Nginx access logs, system auth logs, and pfSense firewall logs. The dashboard displays attack timelines, geographic source mapping, and severity-based alerting.

## 8.3 Automated Incident Response

The Wazuh-to-pfSense pipeline creates automated incident response: detect (rule triggers), analyze (threshold checks), respond (active response script), block (pfSense rule insertion). This demonstrates the incident response lifecycle.

## 8.4 Vulnerability Scanning

Wazuh vulnerability detection will identify known CVEs on the Jokopi container. Additionally, nikto scans from Kali assess web server vulnerabilities. Results documented in before/after comparison.

## 8.5 SSL/TLS Configuration (Stretch Goal)

If time permits, implement self-signed certificates for the Jokopi app and Wazuh dashboard. Use Wireshark from Kali to demonstrate the difference between HTTP and HTTPS traffic.

# 9. Milestone & Sprint Plan

The project is organized into 4 milestones across 3 sprints (2 weeks each). Story points target 7-10 per sprint for a 3-person beginner team.

| Milestone | Description | Sprint(s) | Deliverables |
| --- | --- | --- | --- |
| M1: Project Setup & Planning | Repository, wiki, architecture diagram, proposal | Sprint 1 (Wk 1-2) | GitHub repo, wiki, architecture diagram, proposal |
| M2: Infrastructure Deployment | All Docker containers running, network configured | Sprint 1-2 (Wk 1-4) | Working Docker Compose stack |
| M3: Security Implementation & Attack Demo | Attacks demonstrated, defenses deployed and verified | Sprint 2-3 (Wk 3-6) | Attack evidence, Wazuh rules, pfSense config |
| M4: Documentation & Presentation | Final report, wiki complete, presentation ready | Sprint 3 (Wk 5-6) | Wiki report, slide deck, demo plan |

## Sprint Timeline

|  | Sprint 1 (Wk 1-2) | Sprint 2 (Wk 3-4) | Sprint 3 (Wk 5-6) |
| --- | --- | --- | --- |
| M1: Setup | Complete all tasks |  |  |
| M2: Infrastructure | Begin Docker setup | Finish networking & Wazuh config |  |
| M3: Security |  | Begin attacks & defenses | Complete testing & verification |
| M4: Documentation |  |  | Write report & presentation |

# 10. User Stories & Task Breakdown

## Sprint 1 User Stories

User Story A (5 pts)

"As a system architect, I want all Docker containers deployed and communicating on a shared network so that the lab environment is ready for security testing."

- Task 1: Create Docker Compose file with network definition [Size: M]

- Task 2: Build Jokopi app Dockerfile (clone repo, install deps, serve) [Size: M]

- Task 3: Deploy Wazuh stack using official Docker images [Size: L]

- Task 4: Deploy pfSense container and configure interfaces [Size: L]

- Task 5: Deploy Kali container with attack tools [Size: S]

- Task 6: Test connectivity between all containers [Size: S]

User Story B (2 pts)

"As a team member, I want our GitHub repository and wiki organized so that we can track progress efficiently."

- Task 1: Create repository with naming convention [Size: XS]

- Task 2: Set up Wiki home page with table of contents [Size: S]

- Task 3: Write mission statement in README.md [Size: XS]

- Task 4: Create directory structure per Appendix D [Size: S]

- Task 5: Create Sprint 1 progress notes Wiki page [Size: XS]

## Sprint 2 User Stories

User Story C (5 pts)

"As a security analyst, I want to configure Wazuh with custom rules and agents so that I can detect web and network attacks against the coffee shop."

- Task 1: Install Wazuh agent on Jokopi container [Size: M]

- Task 2: Write custom rules for SQLi/XSS detection [Size: L]

- Task 3: Write custom rules for brute-force detection [Size: M]

- Task 4: Configure File Integrity Monitoring on Jokopi [Size: S]

- Task 5: Build Wazuh dashboard with attack visualizations [Size: M]

User Story D (3 pts)

"As a penetration tester, I want to demonstrate web and network attacks against the unprotected coffee shop to show its vulnerabilities."

- Task 1: Execute SQL injection with sqlmap and document [Size: M]

- Task 2: Execute XSS attack and document [Size: S]

- Task 3: Execute brute-force login with hydra [Size: S]

- Task 4: Execute port scan and service enumeration [Size: S]

- Task 5: Execute SYN flood DoS simulation [Size: M]

## Sprint 3 User Stories

User Story E (5 pts)

"As a network administrator, I want pfSense configured with defense rules and integrated with Wazuh so that attacks are automatically blocked."

- Task 1: Configure pfSense default-deny firewall policy [Size: M]

- Task 2: Set up rate limiting rules [Size: M]

- Task 3: Create Wazuh active response script for pfSense [Size: L]

- Task 4: Test automated blocking end-to-end [Size: M]

- Task 5: Re-run all attacks and verify defense effectiveness [Size: L]

User Story F (2 pts)

"As a team member, I want the final report and presentation completed so we can deliver on time."

- Task 1: Write final report on Wiki [Size: L]

- Task 2: Create presentation slides [Size: M]

- Task 3: Prepare live demo walkthrough [Size: M]

- Task 4: Peer review all documentation [Size: S]

# 11. Repository Structure

Follows the recommended directory structure from the CIS 3353 Kick-off Guide (Appendix D), extended with Docker-specific directories.

/ ├── configs/ │   ├── firewall/         # pfSense rule exports │   ├── wazuh/            # Custom rules, decoders │   └── network/          # Docker network configs ├── docker/ │   ├── jokopi/           # Dockerfile for coffee shop │   ├── kali/             # Dockerfile for attacker │   └── pfsense/          # Dockerfile for firewall ├── docker-compose.yml ├── docs/ │   ├── architecture-diagram.png │   └── sprint-notes/ ├── scripts/ │   ├── setup/            # Automation scripts │   └── attacks/          # Repeatable attack scripts ├── evidence/ │   └── README.md         # Hashes and links only ├── reports/ │   └── final_report_draft.md └── README.md

# 12. Risk Assessment & Mitigation

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| pfSense Docker image not functional | Medium | High | Prepare OPNsense or iptables-based fallback |
| Wazuh stack resource heavy | High | Medium | Allocate 8GB+ RAM; use single-node config |
| Jokopi app has no exploitable vulns | Medium | Medium | Introduce intentional vulnerabilities |
| Team unfamiliar with Docker | High | Medium | Sprint 1 Docker workshop; follow official docs |
| Wazuh-pfSense integration fails | Medium | High | Test manual rule insertion first; iptables fallback |
| Time constraints | Medium | High | Prioritize core Build-Attack-Defend; SSL as stretch |

# 13. Deliverables Checklist

Per the CIS 3353 Group Project Kick-off Guide, the following items must be delivered:

| Deliverable | Description | Location |
| --- | --- | --- |
| Project Title & Mission Statement | One-paragraph mission statement | README.md |
| Course Modules Integrated | Modules 2, 5, 8, 9 with explanations | Wiki / Proposal |
| System Architecture Diagram | Visual diagram of all containers and flows | docs/architecture-diagram.png |
| Threat Demonstration Plan | How attacks demonstrated before defenses | Wiki + evidence/ |
| Defense & Verification Plan | Controls and effectiveness proof | Wiki + configs/ |
| Resources Required | Docker images, container specs, HW reqs | docker-compose.yml |
| Key Deliverables | Functional env, final report, presentation | GitHub repo |
| Milestone & Sprint Plan | All milestones, Sprint 1 fully planned | GitHub Project Board |
| Questions for Instructor | Open questions documented | Wiki page |